Expert 2

Director, IT Service Management at Life Sciences Firm(2021 - present)

Interview Introduction

Expert 2  00:00:00

Hi there.

AI Interviewer  00:00:05

Hello, I'm the Synquery interviewer. Could you please tell me your name and confirm you're ready to start?

Expert 2  00:00:11

Yes, this is Priya, and I'm ready.

AI Interviewer  00:00:16

Hi Priya, I'm Q, an AI interviewer from Synquery. I'm looking forward to our conversation today. Just a heads up: there might be some unnatural pauses, and I might accidentally interrupt you. If I do, please feel free to talk over me to finish your thought. Does that sound okay?

Expert 2  00:00:35

That's fine, no problem.

AI Interviewer  00:00:38

Great. To start, could you give me a brief background on your experience with enterprise ITSM platforms?

Expert 2  00:00:46

Sure. I'm currently the Director of IT Service Management at Calloway Biosciences, a mid-size biopharmaceutical manufacturer. I've been here about four and a half years. Before this I spent six years at a larger CDMO where I ran a ServiceNow environment, and before that I did helpdesk and service management work using a couple of smaller on-prem tools. At Calloway I led our move off a legacy on-prem system onto BMC Helix ITSM, and I still own that platform today, along with the vendor relationship with BMC.

Current BMC Helix Environment

AI Interviewer  00:01:35

Thanks, Priya, that's helpful context. Let's start with your current environment. Can you walk me through how Calloway uses BMC Helix and which modules you have deployed?

Expert 2  00:01:47

Sure. We're on BMC Helix ITSM, cloud-hosted, and we use Incident, Problem, Change, Service Request Management, Knowledge, and the CMDB. We also use Helix Digital Workplace as the front end for employees. We don't have the full AIOps suite turned on yet - that's something we're evaluating. We handle somewhere around 60,000 tickets a year across roughly 2,200 employees and about a dozen manufacturing and lab sites.

AI Interviewer  00:02:34

That's a solid deployment. What drove the decision to move off the legacy on-prem tool in the first place?

Expert 2  00:02:43

A few things. The legacy tool - an old ManageEngine ServiceDesk Plus instance - just wasn't scaling. It was slow, the reporting was weak, and it didn't have a real CMDB, so we had no reliable asset inventory for our lab equipment or IT hardware. We were also getting pressure from Quality and Regulatory to have better audit trails on changes, since a lot of our systems touch GxP-relevant processes. So it was really scalability, asset visibility, and compliance-grade change control.

AI Interviewer  00:03:28

Were those goals tied to a larger digital transformation initiative, or was it mostly an IT-driven project?

Expert 2  00:03:36

It started as an IT-driven project, honestly. I inherited the legacy tool and it was falling apart - outages, tickets getting lost. Once I built the business case around compliance risk, it got elevated, and our VP of IT and our Head of Quality co-sponsored it. So it became bigger than just an IT refresh, but it wasn't part of some grand ERP-style transformation program.

AI Interviewer  00:04:10

Understood. You mentioned compliance-grade change control. What specifically does BMC Helix give you there that the old tool didn't?

Expert 2  00:04:20

The big one is the change approval workflow tied to GxP flags. When someone opens a change, they tag whether it's GxP-impacting, and that routes it through Quality for review and electronic signature before it can move to implementation. We also get a full audit trail - who approved what, when, what the change actually was - which is exactly what our auditors want to see. The old tool had none of that; changes were tracked in email half the time.

Vendor Selection & Decision Criteria

AI Interviewer  00:05:10

That makes sense. Let's move to how you selected BMC Helix. What alternatives were you evaluating at the time?

Expert 2  00:05:19

We looked at ServiceNow, Ivanti Neurons for ITSM, and Freshservice. We also briefly looked at Jira Service Management but ruled it out pretty early - it just didn't have the depth we needed for CMDB and compliance workflows.

AI Interviewer  00:05:38

What were your top purchasing criteria in that evaluation?

Expert 2  00:05:44

Cost was definitely near the top, just given our size - we're not a $40 billion company, we're a few hundred million in revenue. Beyond cost, it was implementation speed, how well it could support GxP-style approval workflows out of the box, integration with our existing systems like SAP and Workday, and honestly, how painful the admin experience would be for a small team, since I only have three people supporting the platform.

AI Interviewer  00:06:22

Could you rank your top five in strict priority order?

Expert 2  00:06:28

Let me think. First would be total cost of ownership. Second, out-of-the-box support for compliance workflows. Third, implementation speed. Fourth, integration capability. And fifth, ease of administration for a small team.

AI Interviewer  00:07:00

Great - TCO, compliance workflow support, implementation speed, integration, and ease of admin. Focusing on your number one, TCO, what evidence did vendors provide to prove their pricing claims?

Expert 2  00:07:14

We asked all four vendors for detailed multi-year quotes, not just year-one pricing, because we'd heard stories about year-two and year-three increases. ServiceNow's rep was actually pretty transparent about the escalation, Ivanti gave us a three-year lock, and BMC gave us a similar multi-year commitment. Freshservice was cheapest but their compliance workflow story was thinner, so it dropped down our list fast.

AI Interviewer  00:08:00

What ultimately tipped the decision toward BMC Helix over ServiceNow and Ivanti?

Expert 2  00:08:09

Honestly, it came down to price relative to capability. ServiceNow was excellent but it was almost triple our BMC quote for a comparable module set, and for our size, that wasn't defensible internally. Ivanti was close in price to BMC, but their compliance and change-approval workflows needed more custom configuration to meet our GxP requirements. BMC had more of that baked in already from working with other pharma and med device customers. So BMC gave us the best balance of cost and compliance readiness.

Competitive Comparison

AI Interviewer  00:09:00

That's a clear rationale. Now let's do a direct comparison across your criteria. On a 1 to 10 scale, how would you rate BMC Helix, ServiceNow, Ivanti, and Freshservice on integration capability?

Expert 2  00:09:15

Integration - I'd give ServiceNow a 9, BMC an 8, Ivanti a 7, and Freshservice a 6. ServiceNow's ecosystem of connectors is just bigger.

AI Interviewer  00:09:35

And on total cost of ownership?

Expert 2  00:09:39

TCO - flip it around. Freshservice would be a 9, BMC an 8, Ivanti a 7, and ServiceNow a 5, just given how expensive it gets at scale.

AI Interviewer  00:09:58

How about ease of administration?

Expert 2  00:10:03

Freshservice is probably the easiest, I'd say 9. BMC I'd give a 7 - it's manageable for my small team but there's a learning curve. Ivanti is similar, maybe a 7. ServiceNow is powerful but complex, I'd put it at a 6 for a team our size.

AI Interviewer  00:10:30

And compliance workflow support specifically?

Expert 2  00:10:35

BMC I'd rate an 8 for us specifically, because of the pharma-specific templates they had available. ServiceNow is probably a 9 in raw capability, but you have to build a lot of it yourself. Ivanti is a 6 - doable, but more custom work. Freshservice is weaker here, maybe a 4; it's really built more for lighter-weight IT support use cases.

AI Interviewer  00:11:10

Where do you see the smallest gap between BMC Helix and its closest competitor?

Expert 2  00:11:17

Probably Ivanti. They're close on cost and on general ITSM functionality. Where BMC pulled ahead was specifically in how much pre-built compliance content they had for regulated industries.

AI Interviewer  00:11:40

Other experts we've spoken with have said BMC's biggest vulnerability is brand visibility and partner ecosystem size compared to ServiceNow, that ServiceNow just has more integrators and community content available. Does that match your experience?

Expert 2  00:11:58

Yes, that's fair. When we needed a specialized integration, our BMC partner pool was smaller, and it sometimes took longer to find someone who'd done exactly what we needed. With ServiceNow, there's just a much bigger community and more integrators to choose from.

AI Interviewer  00:12:25

Given that, where do you feel BMC Helix has a genuine edge over ServiceNow beyond price?

Expert 2  00:12:33

For us specifically, the out-of-the-box compliance templates and the fact that BMC's account team had deep pharma and med device experience. They understood our GxP language without us having to explain it from scratch, which sped up implementation.

Implementation & Integration

AI Interviewer  00:13:10

Let's talk about implementation. What was your experience rolling out BMC Helix, and what were the biggest challenges?

Expert 2  00:13:20

It took about seven months from kickoff to go-live, which was faster than I expected going in. The biggest challenge was data migration - pulling asset and ticket history out of the legacy ManageEngine tool. The export tools weren't great, so we ended up doing a lot of manual cleanup and mapping before we could load it into the new CMDB. The second challenge was change management with end users - a lot of site-level staff had used the old portal for years and were resistant to a new interface.

AI Interviewer  00:14:05

How well did BMC Helix integrate with your other core systems, SAP and Workday specifically?

Expert 2  00:14:14

Workday integration was fairly smooth - BMC had a solid connector for HR data sync, onboarding and offboarding trigger workflows. SAP was harder. We use SAP for some inventory and equipment data that we wanted reflected in the CMDB, and there wasn't an out-of-the-box connector that fit our SAP configuration, so our internal team built a custom API integration. That took an extra six or seven weeks we hadn't originally budgeted.

AI Interviewer  00:15:00

Did you use any of BMC's integration hub tooling, or was it mostly custom API work?

Expert 2  00:15:08

A mix. For Workday it was mostly BMC's native connector. For SAP it was custom REST API work built by our integration engineer, because our SAP instance is fairly customized on the inventory side.

AI Interviewer  00:15:30

You mentioned end-user resistance to the new interface. How did that manifest, and how did you address it?

Expert 2  00:15:39

Mostly complaints about the portal looking different and people not knowing where to submit certain request types. We ran a series of lunch-and-learns at each site and recorded short walkthrough videos. It took about two months post-go-live before ticket volume through the correct channels stabilized.

Cost & Total Cost of Ownership

AI Interviewer  00:16:20

Let's move to cost. How did BMC Helix's total cost of ownership compare to what you initially budgeted?

Expert 2  00:16:29

We came in roughly 15% over our initial budget, mostly because of the SAP integration work I mentioned, plus some additional Digital Workplace licenses we ended up needing that we hadn't originally scoped for all of our site-level staff.

AI Interviewer  00:16:52

Can you give me a rough sense of per-user pricing, or how it compared to the alternatives you evaluated?

Expert 2  00:17:00

If I put BMC at roughly sixty dollars a user per month blended across our license tiers, ServiceNow's quote came in closer to one-sixty for a comparable module set, Ivanti was around seventy, and Freshservice was in the thirty to thirty-five dollar range, but again, with less compliance depth.

AI Interviewer  00:17:35

Were there any licensing surprises, modules or features you assumed were included that turned out to be add-ons?

Expert 2  00:17:44

Yes - the AIOps and predictive analytics add-on was not included in our base package, and neither was the full Digital Workplace mobile experience; that was a separate SKU we had to add mid-implementation once we realized site staff needed mobile ticket submission.

AI Interviewer  00:18:10

How has renewal pricing trended since your initial contract?

Expert 2  00:18:16

We're two renewal cycles in now, and increases have been in the four to six percent range each year, which has been manageable.

Platform Satisfaction & Loyalty

AI Interviewer  00:18:50

Let's talk about overall satisfaction. On a scale of 1 to 10, how likely are you to continue using BMC Helix over the next three years?

Expert 2  00:19:00

I'd say an 8.

AI Interviewer  00:19:04

And on a 0 to 10 scale, how likely would you be to recommend BMC Helix to a peer at a similarly sized regulated company?

Expert 2  00:19:13

Probably a 7. I'd recommend it with caveats about the partner ecosystem being smaller.

AI Interviewer  00:19:22

What do you see as BMC Helix's biggest strengths?

Expert 2  00:19:27

Cost relative to capability, strong compliance and change-control workflows out of the box for regulated industries, and a support team that actually understands pharma and med device use cases.

AI Interviewer  00:19:45

And its biggest weaknesses?

Expert 2  00:19:49

Smaller partner and integrator ecosystem, so specialized integrations can take longer to source help for. The AIOps and analytics story is behind ServiceNow's. And the mobile experience needed that extra licensing tier, which felt like it should have been more clearly bundled from the start.

AI Interviewer  00:20:15

Can you give a specific example of when one of those weaknesses caused a real business impact?

Expert 2  00:20:23

The SAP integration delay I mentioned - that pushed our go-live back almost two months from the original plan, and during that gap we were running dual systems, which created confusion about where certain tickets should be logged.

AI Interviewer  00:20:45

Was that more a platform limitation or an implementation partner issue?

Expert 2  00:20:51

A bit of both. Our SAP configuration is unusual enough that even a bigger partner ecosystem might not have had an off-the-shelf answer, but I do think BMC could have flagged that risk earlier in the sales process instead of us discovering it mid-implementation.

Switching Dynamics

AI Interviewer  00:21:20

Let's talk about switching. How difficult would it be for Calloway to migrate away from BMC Helix if leadership decided to?

Expert 2  00:21:29

On a 1 to 10 scale, I'd put it around a 6. It's not as entrenched as something like an ERP, but we've built a fair amount of custom CMDB structure and compliance workflow logic that would need to be rebuilt or migrated.

AI Interviewer  00:21:52

What would be the trigger that would make you seriously evaluate switching?

Expert 2  00:21:59

A sustained price increase well beyond the four to six percent we've seen, say 25% or more in a single renewal, or a serious compliance failure, like an audit finding that the platform itself couldn't support a required control.

AI Interviewer  00:22:20

If you were to switch, which alternative would you evaluate first, and why?

Expert 2  00:22:27

Probably ServiceNow at this point, just because if we're going to absorb switching costs anyway, I'd want the platform with the broadest long-term ecosystem and AI roadmap, assuming budget allowed it.

Interview Wrap-up

AI Interviewer  00:22:55

That's all the questions I have for today, Priya. This has been an incredibly insightful conversation about BMC Helix in a regulated, mid-market environment. Thank you for your time.

Expert 2  00:23:08

Thank you, this was great.

AI Interviewer  00:23:12

Is there anything else you'd like to add before we wrap up?

Expert 2  00:23:17

No, I think we covered it well.

AI Interviewer  00:23:21

Great. Well, Priya, thank you so much for your time and for sharing your expertise today. I'll be ending the call now.

Expert 2  00:23:30

Thanks, take care.